## Slide 1
16Aug – 26Aug
27Aug – 15Sep
16Sep – 05Oct
06Oct – 21Oct
22Oct – 15Nov
16Nov – 20Nov
Timeline
Research ana Design
Dataset Preparation and Model Development(Face &Eye Detection)
Integration and Alert System Development
Testing and final Review
Application development and code deployment
Final look, Project Submission and Presentation
Project Task
Aug 2025
Sep 2025
Oct 2025
Nov 2025